AI WEATHERWISE API – PROJECT DOCUMENTATION

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-9843 |
| Project Name | AI WeatherWise API |
| Maximum Marks | 4 Marks |

:

Team Member

- Alfiza A

- Jeevitha D

- Lakshmi Gayathri S

- Ghoshini Christiya B

AI WeatherWise API – Project Planning

Project Plan, Phases, Deliverables and Risks

# 1. Project Goal

Develop a working AI-enabled weather application demonstrating requirements analysis, API integration, backend development, frontend design, AI integration, testing and deployment concepts.

# 2. Project Phases

| Phase | Major Activities | Deliverable |
| --- | --- | --- |
| 1. Ideation | Brainstorming, user identification, problem definition | Project concept |
| 2. Requirements | Requirements, user stories, empathy map | Requirements document |
| 3. Design | DFD, architecture, UI planning | Design specification |
| 4. Development | Frontend, backend, API integration | Working prototype |
| 5. AI Integration | Prompt design and response handling | AI insight module |
| 6. Testing | Functional, API, UI and error testing | Test results |
| 7. Deployment | Configuration and environment setup | Deployable prototype |
| 8. Presentation | PPT, demo flow, viva preparation | Final presentation |

# 3. Suggested 8-Week Schedule

| Week | Focus |
| --- | --- |
| 1 | Problem identification, brainstorming and research |
| 2 | Requirements, user stories and empathy map |
| 3 | DFD, architecture and technology selection |
| 4 | Backend and weather API integration |
| 5 | Frontend and dashboard development |
| 6 | AI summary/recommendation integration |
| 7 | Testing, bug fixing and documentation |
| 8 | Deployment, PPT and final demonstration |

# 4. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Weather API downtime | High | Timeouts, fallback messaging and provider abstraction |
| API quota limit | Medium | Cache results and monitor usage |
| Invalid location | Medium | Input validation and clear error message |
| AI output inconsistency | Medium | Structured prompts and validation |
| API key exposure | High | Keep secrets server-side/environment variables |
| Late development | Medium | Prioritize core features before enhancements |

# 5. Milestones

Requirements approved.

Architecture finalized.

Weather API connected.

Working dashboard completed.

AI insight integrated.

Testing completed.

Final documentation and demonstration ready.